Team building activities are a fact of life in corporate America. If you are lucky, they will involve fun, mildly competitive, activites. For the unlucky you will be challenged to keep yourself and your teammates awake through an 8-hour lecture on Coopertistic Sinologistic Individualized-Group Optmization (CSI-GO). Fortunately for you, the CSCI 370 planning team takes the first approach to improving team cohesion. Specifically, we are sending you on an all-expense paid backpacking trip in the wilderness south of Longs Peak. In fact, we already have reservations for your team for 3 nights at the upper Ouzel Creak Campsite.

As intelligent individuals trained in risk management, you decided to follow the Risk Analysis Process described during lecture to ensure you take appropriate measures, ensuring you have a good time but don't incur too much risk.

Step 1: Provide Context and select a risk appetite.

As part of establishing the context required for detailed risk analysis, you need to first decide on your risk appetite. Normally this would be done by the client, who would collect and integrate information from across their organization (i.e., developing the context and system characterization).  Since it is just the four of you going on this trip, you may simply pick from one of the four possibilities listed:

Select the appropriate choice on the Risk Worksheet spreadsheet

- Highly Risk Averse (<10) - interested in a nice, quiet safe trip with no surprises (accepts only Low Risks).

- Risk averse (10-14) - not willing to risk serious consequences to our assets but a few safe thrills are fine.

- Risk taker (15-19) - we are looking to have fun, not worry about what might happen.  We will not be intentionally taking risks, but we are not going to avoid them completely.

- Daredevil (20-25) - what fun is a trip of you don't take risks.  We will be jumping off cliffs, baiting grizzly bears and hanging out in the swamp after dark.

Step 2: Assets Identification

Begin by inventorying your assets, which in this case consist of anything of any value that you will be bringing with you that is NOT required to compensate for risk.  Do not include any camping equipment, clothes, food etc. (those will be considered compensating controls). Your list of assets should include members of your group and any unnecessary items you choose to bring along (a pet, a camera (cheap or expensive), a treasured fragile heirloom, etc.). You should list 6 assets beyond the members of your group.  For example:

| Team Member 1 | Priceless |
| --- | --- |
| Telescope with tracker and camera. | High |
| Donuts for snacking. | Priceless |
| Book to read. | Low |
| Ralph the dog. | Priceless |

Step 3: Identification of threats/risks/vulnerabilities.

At this point there are three questions you need to answer:

- For each asset, what are its vulnerabilities?

- For each vulnerability, how might it be exploited (i.e., what are the threats)?

- What is the likelihood and consequence of each?

At minimum, you should enter 10 threats into the worksheet, although you may have more. Each row should include the asset that is at risk, the asset’s vulnerability, and the threat to that vulnerability. Keep in mind that each asset may have multiple vulnerabilities, and each vulnerability may face multiple threats.  You should create one row for each asset/vulnerability/threat tuple. For each, make your best guess at the likelihood, consequence.

Please list at least 10 threats (more if you like) on the worksheet.

| Asset | Threat | Vulnerability | Likelihood | Consequence | Level of Risk |
| --- | --- | --- | --- | --- | --- |
| All humans in group | Summer Snowstorm | Humans can't survive if body temp drops below 32f | Likely (3) | Doomsday (5) | 15 |
| Any one human in group | Meteorite Impact big enough to crush one person | Humans can't survive if crushed under 1000 tons of space junk | Rare (1) | Catastrophic (4) | 4 |

Step 4: Select a treatment for each risk in your register.

In the field of risk management, a treatment is the approach we take to reducing risk.  After selecting the treatment, we implement a control that affects that treatment.

For example, we can an choose to treat the risk of someone freezing to death by reducing the likelihood of that threat being realized. To affect that change in the likelihood, we implement the control that requires everyone to bring a winter-rated sleeping bag.

We could treat the threat of a swamp monster attack by reducing the consequence of such an attack.  The control might be brining extra chocolate and marshmallows (swamp monsters are known to prefer to eat s'mores rather than people if given the choice).

We could treat the chance of camera falling into the river with transfer: when renting required equipment from ORC, we will pay the extra $1/day for insurance.

In the two columns you added list the treatment and the control for each of your 10 risks. Note that you must use each of the five treatment types described in the slides at least once, and you may not use "acceptance" more than twice.   The treatments we covered in class are acceptance, avoidance, transfer, reduce consequence, and reduce likelihood.

Step 5: Recompute risk and repeat.

For each row in your risk register, the mitigated risk should be below your group’s risk appetite.  If it is not, you should apply multiple controls until all risks are within the acceptable range. Once all your risks have been mitigated, make sure your team’s name is on the worksheet and have your Advisor Point of Contact submit it to Canvas.

Note: In practice, we would move any new assets required by our controls to the asset list and address potential vulnerabilities. As you might imagine, these lists can get quite long and involved. There will always be some judgement involved when deciding how much detail to include.

Appendix: 5 Point Scales (adapted from ISO 27005)

Likelihood

- Rare: May occur only in exceptional circumstances and may be deemed as “unlucky” or very unlikely.

- Unlikely: Could occur at some time but on expected given current controls, circumstances, and recent events.

- Possible: Might occur at some time, but just as likely not.

- Likely: Will probably occur in some circumstances and one should not be surprised if it occurred

- Almost Certain: Is expected to occur in most circumstances and certainly sooner or later.

Impact

- Minor: Consequences that might cause a slight disruption or minor impact on achieving objectives.

- Moderate: Consequences that could lead to noticeable disruptions or moderate impacts on objectives.

- Major: Consequences that significantly affect the organization's ability to achieve its objectives.

- Catastrophic: Consequences that have severe impacts, potentially threatening the organization's viability.

- Doomsday: Consequences that result in extreme damage, potentially leading to the organization's failure or collapse.